**China: Ningbo Sustainable Urbanization Project (P149485)**

**中国：宁波可持续城镇化项目(P149485)**

**Implementation Support Mission, April 19-22, 2021**

**执行支助任务，2021年4月19日至22日**

**Aide Memoire**

**备忘录**

* **NCP12(Meilin Creek):** This contract involves permanent basic farmland and alternative technical solutions were proposed and discussed in detail during the mission in case the land could not be made available in time. Ninghai PIU submitted the technical assessment of the alternative approach soon after the mission. Bank’s engineer is working closely with Ninghai PIU and their design team to have it further strengthened.
* **NCP12(梅林溪)：**这份合同涉及永久基本农田，出团期间提出并详细讨论了替代技术解决方案，以防土地无法及时提供。宁海项目实施单位在出团后不久提交了替代方法的技术评估。世行的工程师正在与宁海项目实施单位和他们的设计团队密切合作，以对其作进一步改进。